Standup Meeting

|  |  |
| --- | --- |
| **Standup Meeting (12/02/2020)** | |
| **Scrum Master** | **Zixin Dou** |
| Li Haohao：She worked on menu parts and finished Menu style css code. She will work on the title order button on the content tomorrow.  Zixin Dou: I did the basic framework of likelist and will do the features in the likelist.  Jiazhen Tang: She fetched data by using redux-thunk and showed the data on the screen. She will work on DrawerToggleButton.js and DrawerToggleButton.css tomorrow. | |

|  |  |
| --- | --- |
| **Standup Meeting (12/03/2020)** | |
| **Scrum Master** | **Haohao Li** |
| Li Haohao：I added the title order button on the content, and will realize the sorting function tomorrow.  Zixin Dou: : She finished DrawerToggleButton.js and DrawerToggleButton.css.  Jiazhen Tang: She did the features in the likelist, and spent two hours reviewing teammates’ code. She found the code template conflict between Dou’s and herself. During the meeting, we all agree to use Dou’s because her template is better. She will add her code into Tang’s template. | |

|  |  |
| --- | --- |
| **Standup Meeting (12/04/2020)** | |
| **Scrum Master** | **Jiazhen Tang** |
| Li Haohao： She realized the sorting function.  Zixin Dou: She had some problem with the DrawerToggleButton.js. We worked together and fixed the problem. She will realize the order button.  Jiazhen Tang: I added my code into Dou’s template and finished the likelist. | |

|  |  |
| --- | --- |
| **Standup Meeting (12/05/2020)** | |
| **Scrum Master** | **Zixin Dou** |
| Li Haohao：She put her code to Q3box and share to our team. And work on button link to correct page.  Zixin Dou: I realized the order button but cannot update movie list data in time.  Jiazhen Tang: She finished the likeliest and succeeded to add her code into my template with help. In order to avoid such conflict, I will make sure to get the latest version before doing the work. | |

|  |  |
| --- | --- |
| **Standup Meeting (12/06/2020)** | |
| **Scrum Master** | **Haohao Li** |
| Li Haohao：I met some bug when I put my code to team work code. So, spend some time to debug.  Zixin Dou: she fixed the bug that she met yesterday, released the real-time update  Jiazhen Tang: She did the part of the blocklist, and met the bug that the button cannot update block list data when clicked. | |

|  |  |
| --- | --- |
| **Standup Meeting (12/07/2020)** | |
| **Scrum Master** | **Jiazhen Tang** |
| Li Haohao：  Zixin Dou:  Jiazhen Tang: | |

|  |  |
| --- | --- |
| **Standup Meeting (12/08/2020)** | |
| **Scrum Master** | **Zixin Dou** |
| Li Haohao：  Zixin Dou:  Jiazhen Tang: | |

|  |  |
| --- | --- |
| **Standup Meeting (12/09/2020)** | |
| **Scrum Master** | **Haohao Li** |
| Li Haohao：I finished all side menu parts and start to write Movielist Css coding  Zixin Dou: She added the button to fetch the data for the next page, but met the bug. The button have to click two times to work.  Jiazhen Tang: I fixed the bug with teammate Dou’s help and finished the blocklist. | |

|  |  |
| --- | --- |
| **Standup Meeting (12/10/2020)** | |
| **Scrum Master** | **Jiazhen Tang** |
| Li Haohao：  Zixin Dou:  Jiazhen Tang: | |

|  |  |
| --- | --- |
| **Standup Meeting (12/11/2020)** | |
| **Scrum Master** | **Zixin Dou** |
| Li Haohao：She finished Moivelist css coding. And over review all project with our team and debug togther.  Zixin Dou: I fixed the bug, and completed the function of page change.  Jiazhen Tang: She helped other teammates fix the style and spent two hour to review teammates’ pr. | |

|  |  |
| --- | --- |
| **Standup Meeting (12/12/2020)** | |
| **Scrum Master** | **Haohao Li** |
| Li Haohao： I  Zixin Dou: She made some change of the whole css coding.  Jiazhen Tang: | |

|  |  |
| --- | --- |
| **Standup Meeting (12/13/2020)** | |
| **Scrum Master** | **Jiazhen Tang** |
| Li Haohao：She reviewed the final project, making sure it didn’t have big problem.  Zixin Dou: I reviewed project with other teammates.  Jiazhen Tang: She planned a meeting and we check the project together | |